NIS PETROL SRL

UPS Division

INVITATION FOR PARTICIPATION IN OPEN TENDER

“Engagement of 2D and 3D Seismic Data Acquisition in License Blocks

EX-2 Tria, EX-3 Baile Felix, ЕХ-7 Periam, ЕХ-8  Biled in Romania”

:

Introduction:

NIS Petrol SRL Romania, 100% owned subsided of NIS j. s. c. Novi Sad is looking for a contractor to provide Seismic acquisition work on Blocks EX-2 Tria, EX-3 Baile Felix, ЕХ-7 Periam, ЕХ-8 in Romania in the period October 2016 - March 2017. In that respect, the procurement procedure for the following seismic acquisition services shall be conducted:

| Lot № | Block Name | Approximative Area, 3D | VP's number | Planned date of start for acquisition |
| --- | --- | --- | --- | --- |
| 1 | EX-7, EX-8 | 324.28 sq.km | 15959 | October 2016 |
| 2 | EX-3 | 223.40 sq.km | 29171 | January 2017 |
| 3 | EX-2 | 170 sq.km + 57 km of 2D | 16815+1500 | March 2017 |

Data acquisition shall be most probably conducted with the parameters of 2 sweeps, 15 sec. However, for the preparation of the bids, the prices shall be formed for all options (Options: 2 sweep*10 sec; 2 sweep*15 sec; 2 sweep*20sec). Bidder shall state his price per VP.

Qualification:

Bidder shall carefully read Supplement 3 Qualification criteria – and submit requested documents for: general, economic, commercial, technical and HSE part- by using given instruction in colmun „supportive documents“ which explains what kind of documents have been requested from Contractor side

Qualification Criteria consists folowing parts:

- Basic qualification criteria (chapter No 1)

- Finacial indicators (chapter No 2)

- Contract forms: The Bidder is obliged to accept  Contract form, NDA and HSE (chapter 3), all falling under the Romanian applicable legislation, any dispute arising therefrom or related thereto being under Romanian authorities' competency

- Technical indicators (chapter No 4)

- HSE Questionarre form developed by the Company ( chapter No 5).

Note: Bidder shall pay attention on above mentioned instruction and prepare all documents requested by chapter 1 to 5. Otherwise, Company reserve the right to Disqualify the bidder,

Bid preparation: The Bidder shall submit its offer in writing, in the prescribed form, filling in the required information for the procurement of services in accordance with the bill of quantities, which is an integral part of this Invitation.

Bidders may submit a joint bid, by submitting a legal act that defines the mutual obligations in the contract performance and responsibilities for their execution, as well as a proof of eligibility for participation in the procurement procedure for each bidder. Bidder is obliged to specify a list of subcontractors or partners, in case of partnership.

Commercail conditions shall be stated in Supplement 1 - BID FORM.

Contractor shall prepare offers/documents in four individual envelopes, i.e.:

- Documents for quilification

- Documents requested in HSE Questionarre

- Commercial offer

- Technical offer

Note: Above mentioned chapters shall be prepared as separate files and packed in four separte envelopes.

Certification of the equipment and personal : The seismic acquisition provider shall be certified by Romanian National Agency for Mineral Resources (NAMR). In case of equivalent certification obtained from competent authority in EU member states, it shall be duly recognized by Romanian National Agency for Mineral Resources. For tender purposes, NIS Petrol SRL shall receive from bidder official information about valid certification or recognition by NAMR that the service provider is duly authorized to perform specific petroleum activities within Romanian jurisdiction.

Language of communication during operation: official language of communication during operation is English.

Bid validity period: shall be at least 120 calendar days from the date of tender opening.

Payment: Monthly sitiation, within calendar 60 days from the date when the report on qualitative and quantitive receipt has been mutually signed .

Bid submission deadline: 15.08.2016. until 14h (local time)

Bid submission: Bids shall be sent by post or personally delivered in sealed envelopes(2 copies)

Bid delivery - bidder shall send their offer in closed envelope (which shall include above mentioned envelopes) on the the following address:

NIS Petrol SRL, 52 Take Ionescu Boulevard. 300124 Timisoara, Timis County ( attn: Deianca Nicolin)  Indicating:

DO NOT OPEN – BID for „3D Seismic Data Acquisition in License Blocks

EX-2 Tria, EX-3 Baile Felix, ЕХ-7 Periam, ЕХ-8  Biled in Romania”

After bids receipt, Investor reserves the right to conduct the procedure of negotiations of which all the bidders shall be informed on time.

Investor's procurement cancellation: Investor reserves the right to waive further conduct of the procurement procedure at any time without setting out the reasons, but not later than the contract with the elected Bidder is signed, and without Bidder's right to ask for compensation for any possible damage  or any costs within the participation in the procurement under this Invitation.

Asking and giving information regarding this Invitation for Bids: Any additional information regarding this procurement procedure is available every working day from

9 a.m. till 5 p.m.

Contact persons:

- General and commercial issues: Vanja Aleksic  vanja.aleksic@nis.eu

- Legal issues: Mihaela Plotogea, Mihaela.plotogea@nis.eu

- HSE issues: Daniel Rogoveanu; daniel.rogoveanu@nis.eu

- Technical issues: Timur Gilyazov, gilyazov.tr@nis.eu

- assistant: Deianica Nicolin, deianca.nicolin@nis.eu;

Supplements:

1. Bid Form

2. Bidder’s questionnaire

3. Qaulification criteria

4. Technical assigment –SOW

5.  HSE Qalification questionare

6. Contract form with annexes:

a. Commercial contract

b. HSE annex

c. NDA

d. Antucorruption annex

Supplement No. 1

SPECIFICATION AND BID FORM – 3D Seismic Data Acquisition in License BlocksEX-2 Tria,

EX- Baile Felix, ЕХ-7 Periam, ЕХ-8  Biled in Romania

TO BE COMPLETED BY BIDDER

| CONTRACTOR’S NAME AND HEADQUARTERS |  |  | TO BE COMPLETED BY BIDDER |
| --- | --- | --- | --- |
| NAME OF THE AUTHORIZED PERSON (contract signatory) |  |  | TO BE COMPLETED BY BIDDER |
| SUBCONTRACTOR’S NAME AND HEADQUARTERS |  |  | TO BE COMPLETED BY BIDDER |
| NAME OF THE AUTHORIZED PERSON (contract signatory) |  |  | TO BE COMPLETED BY BIDDER |
| Offer reference number |  |  | TO BE COMPLETED BY BIDDER |
| Offer date |  |  | TO BE COMPLETED BY BIDDER |
| No. | Name |  | Price (EUR) |
| 1. | Mobilization of equipment and personal |  | TO BE COMPLITED BY BIDDER |
| 2. | Demobilization of equipment and personal |  | TO BE COMPLITED BY BIDDER |
| 3. | Blocks EX-7, EX-8; area 324.28 sq.km; total No of VP 15959 |  | TO BE COMPLITED BY BIDDER |
|  | 2 sweep*10 sec, |  | (price shall be stated per VP) |
|  | 2 sweep*15 sec |  | (price shall be stated per VP) |
|  | 2 sweep*20 sec: |  | (price shall be stated per VP) |
| 4. | Block Ex 3, area 223.40 sq.km; total No of VP 29171 |  | TO BE COMPLITED BY BIDDER |
|  | 2 sweep*10 sec |  | (price shall be stated per VP) |
|  | 2 sweep*15 sec |  | (price shall be stated per VP) |
|  | 2 sweep*20 sec: |  | (price shall be stated per VP) |
| 5. | Block Ex 3, area 170 sq.km + 57 km of 2D sq.km; total No of VP 16815 3D |  | TO BE COMPLITED BY BIDDER |
|  | 2 sweep*10 sec |  | (price shall be stated per VP) |
|  | 2 sweep*15 sec |  | (price shall be stated per VP) |
|  | 2 sweep*20 sec: |  | (price shall be stated per VP) |
|  | 2D acquisition 1500 VP |  |  |
|  | 2 sweep*10 sec |  | (price shall be stated per VP) |
|  | 2 sweep*15 sec |  | (price shall be stated per VP) |
|  | 2 sweep*20 sec: |  | (price shall be stated per VP) |
| 6. | Skipped VP 3D |  | (price shall be stated per VP) |
| 7. | Skipped VP 2D |  | (price shall be stated per VP) |
| 8. | Stand by rate (bad weather conditions) |  | (price shall be stated per hour) |
| 9. | Stand by rate (permitting issue) |  | (price shall be stated per hour) |
| 10. | Additional testing of parametars on request |  | (price shall be stated per hour) |
| 11. | Bank Guarantee letter for (10% of contracted value) for good performance of the work |  | YES/NO (bidder shall state readiness for issuing BGL) |
| 12. | Necessary No of days for mobilization |  |  |
|  | TO BE COMPLETED BY BIDDER - Intial Call out - - No of days for mobilization - - No of days for testing/acquisition- |  |  |
| 13. | Due Date of Payment |  |  |
|  | TO BE COMPLETED BY BIDDER (Monthly - min.60 days after receiving invoice) |  |  |
| 14. | Validity of Bids |  |  |
|  | TO BE COMPLETED BY BIDDER (min.120 days) |  |  |
| CONTACT PERSON’S NAME |  | TO BE COMPLETED BY BIDDER |  |
| Telephone and fax |  | TO BE COMPLETED BY BIDDER |  |
| Mob phone |  | TO BE COMPLETED BY BIDDER |  |
| E-mail address |  | TO BE COMPLETED BY BIDDER |  |

DATE:

SIGNATURE:

SEAL OF BIDDER:

Supplement No. 2

Bidder’s questionnaire

- Назив привредног друштва/Наименование хозяйственного субъекта /Organization information

Пун/Полное/Official name        __________________________________________________________________________ или

Скраћени/Сокращённое/Short name __________________________________________________.

- Седиште привредног друштва/Местонахождение субъекта/Location/

| Држава/Страна/Country |  |
| --- | --- |
| Место/Город/City |  |
| Улица и број/Улица и Но дома /Street Addres |  |
| Телефон/Телефон/Phone |  |
| Факс/Факс/Fax |  |
| Е-маил/Е-маил/E-mail |  |
| Вебсајт/ Сетевая страница /Website |  |

- Финансијско стање и опис делатности/Финансовое положение и описание вида деятельности

/Bidder’s financial condition and production activity data

| Датум оснивања/Дата учреждения/Constitution date |  |  |
| --- | --- | --- |
| Основни подаци о регистрацији привредног друштва/ Основная информация о регистрации субъекта / Bidder,s registration data/ | Држава/Country |  |
|  | Назив установе у којој је извршена регистрација/ Наименование органа регистрации /Name of registering agency |  |
|  | Регистрациони број/ № регистрации /Registration number |  |
|  | Датум регистрације/ Дата регистрации /Date of registration |  |
|  | Претежна делатност(и) / Преобладающий вид деятельности /Core activity |  |
| Висина капитала (за привредна друштва регистрована у Р. Србији у динарима, а за остала у еврима)/Имеющийся капитал (субъекты в Сербии в динарах, остальные в евро)/Size of chartered capital/ |  |  |
| Име банке/Название банка/Bank details |  |  |
| SWIFT/SWIFT код /code of the acquiring bank |  |  |
| IBAN/IBAN код /code of payce (Bidder) |  |  |
| Седиште банке (држава, место)/ Местонахождение банка (страна, город)/Name and location of bank (country, city) |  |  |

- Овлашћени заступници/Уполномоченные представители/Organization’s (bidder’s) general manager

| Име и презиме/ФИО/Full name |  |
| --- | --- |
| Позиција (назив радног места)/Должность (название должности) /Position |  |
| Телефон Номер телефона /Telephone |  |
| Факс/Номер факса /Fax |  |
| Е-маил/Адрес электронной почты /E-mail |  |

- Особа за контакт/Контактное лицо/Contact person/

Име и презиме/ФИО/Full name/  ___________________________________________;

Позиција (назив радног места) Должность (название должности)/Position/ __________________________;

Телефон/ Номер телефона /Telephone/ ________________________;

Е-маил/ Адрес электронной почты /E-mail/_______________________________________.

Напомена: Осенчена поља су обавезна за попуну!