SERVICES AGREEMENT

execution of 2D/3D seismic data acquisition in the Petroleum Blocks [●] and [●], Romania

Entered into on [●], by and between the following parties:

NIS PETROL SRL, with headquarters in Bucharest, 1st district, 246C Floreasca Street, 22nd floor, registered with Bucharest Trade Register under no. J40/11127/2011, having sole registration number RO 29111546, duly represented, in view of signing this Agreement, by duly represented by Mikhail Danilin, Director of Exploration and Production Department and attorney-in-fact according to power of attorney no. 306/27.05.2014 (hereinafter referred to as the Company or NIS)

and

[•] (hereafter the “Contractor”) a company established and existing under the laws of [•], whose registered office is in [•], registered with the Trade Register under no. [•], sole registration code [•], represented by [•], in his capacity as [•]

WHEREAS, Petroleum Concession Agreement for Exploration, Development and Production on Blocks [●] and [●], in [●] county (the “Petroleum Blocks”), has been approved by Government Decision no. [●],

WHEREAS, in conformity with the Order of NAMR (National Agency for Mineral Resources) President no. [●], the title of Operator on Petroleum Blocks has been granted to NIS PETROL SRL,

WHEREAS, the execution of the seismic design in the Petroleum Blocks have been approved by NAMR Endorsements no. [●],

WHEREAS, the awarding procedure, having as subject matter the record and acquisition of 2D/3D seismic data within Petroleum Blocks and all the activities that are reasonably inferable from the express description of the work (the “Services” or the “Works”), organized in conformity with the legal provisions and internal public procurement procedure, in view of awarding this Agreement, has been developed by the procedure of call for tenders that took place within the period [●], when the Company made available to bidders the tender data, including but not limited to technical assignment, qualifications and financial requirements, tender book, and also the answers to the clarification requests submitted by the interested bidders (hereinafter called collectively „Tender Documentation”);

WHEREAS, the Contractor has analysed and examined in detail the entire Tender Documentation without limiting to the Technical Assignment and, having the full and professional specialized understanding of all the details of the Services to be provided, has submitted during [●] the documentation regarding the qualification and selection criteria as they are mentioned in the procurement data sheet and also the tender offer of performing the Services and delivering the result thereof with the observance of the mutual covenants herein (hereinafter the „Tender Offer”);

WHEREAS, in consideration of the information, statements and warranties resulting from the Tender Documentation, respectively from the Tender Offer, of their accuracy and complete character, the Contractor has been designated as winning bidder;

WHEREAS, the Contractor confirms that it possesses the adequate and sufficient knowledge, expertise and resources (e.g., material and human) necessary for rendering the services and the result thereof,

NOW, THEREFORE, it is agreed as follows:

- SUBJECT MATTER OF THE CONTRACT

  - For the needs of the Company, the Contractor undertakes to perform the Services, i.e. execute works being the subject matter of this Contract, which comprise of 2D and 3D seismic data acquisition in the Petroleum Blocks, in line with terms and conditions and in the manner established herein, whereas the Company is obliged to pay for the performed Services in line with the actual volume of works and agreed quality and in the manner stipulated by this Contract and ancillary relevant documents, which represents an integral part hereof.

  - In line with the seismic data acquisition design the Contractor is obliged to execute the following  works:

- 2D seismic surveys amounting to [●] km, respectively [●] VP and 3D seismic data acquisition of [●] sq km respectively [●] VP on Block [●]; and

- 3D seismic data acquisition in Block [●] of [●] sq.km respectively [●] VP (included skip points due to permitting and they are payable according to article 3.6 below) on Block [●],

in line with the final 2D and 3D seismic program design approved by NIS.

  - Upon the completion of works the Contractor is obliged under the clause 1.2.hereof to prepare a report on the executed 2D and 3D seismic surveys and submit it to the Company (the “Final Report”).

  - Execution of the Services includes any and all related works and services required for successful execution, even if they are not specially mentioned herein, except any works related to permitting mentioned in Article 4.

  - The Contractor undertakes to provide the Services using its own or subcontracted resources, manpower and material, in line with all the terms and conditions stipulated herein. The timeline of the works, the quality and the quantity of results are of the Contract’s essence and, moreover, it represents key criteria for the Company when entering into this Contract.

  - The Contractor may, also engage third parties in the capacity of subcontractors (e.g., logistic, guarding etc), upon prior written consent of the Company, based on “intuitu personae” principle, consent which cannot be unreasonably withheld. Even when such consent is given, no subcontractor or similar arrangements shall relieve Contractor from its obligations or liabilities under this Contract, and Romanian Civil Code.

  - In the event that the material (spare parts, equipment, property assets, documentation, etc.) necessary for the execution of the services herein, is provided by Company, the parties shall acknowledge the handover of the respective material in a report and the user shall have the liability as per the present Contract and the Romanian Civil Code.

- STANDARDS

  - The Services performed by the Contractor shall meet all standards and criteria established by the applicable regulations, technical normative, standards, code of practice, and requirements set forth in the provisions of the Contract.

- PRICE AND PAYMENT TERMS

  - The Contractor shall perform the scope of the Contract pursuant to Article 1 in the stipulated quantity and quality and in the stipulated period of time for the total Contract price of Euro, which will not exceed the total amount of [●] Euro (the “Price”), without VAT for all the service provided by the Contractor, included 2D lines  respectively [●] VP  and 3D Seismic Data Acquisition in Block [●] respectively [●] VP, (including skipped points  payable according to article 3.6 below), standby period  payable subject to provisions of  articles 3.17-3.18, Mobilisation and Demobilisation, Item’s testing and initial parameters’ testing, subject to articles 3.6 and 5.2. The Price is intended for Services performed either in 24 hours/day or otherwise. The payment of the entire price is subject to the quantitative and qualitative performance of the Services within the agreed deadline.

  - The price of the Services is fixed during the entire effective period of the Contract and shall include any and all taxes, customs duties, withholding taxes, fees and similar dues, other than VAT which is calculated according to the laws of the Romania. For the avoidance of doubt, the price of the Contract shall not be changed in any way during the effective period of the Contract regardless of indexation, change of the Euro/RON exchange rate, increase of the prices and fees for similar services and/or for the work related to the Services’ provision, except for the case when such change will be due to a change in the legislation. In this case, any possible change of the price will be negotiated and agreed between parties and it will be reflected in addendums to this contract, if it will be the case.

  - Contractor shall pay any Taxes assessed or levied on Contractor or its personnel by the taxing authority of any country, resulting from the performance of this Contract. Contractor shall require Contractor’s Subcontractors and their personnel to pay such Taxes. Contractor acknowledges that, in establishing the rates, fees, lump sums and other compensation provided in this Contract, Contractor has taken into account any existing Taxes for which it may be liable.

  - If Company is required by the law of the competent public authority to withhold compensation due Contractor to satisfy any obligation of Contractor for Taxes due the competent public authority, Company shall give prior Notice to Contractor of Company’s intention to withhold and Company agrees to pay on a timely basis the amounts so withheld over to the applicable taxing authority, on behalf of Contractor, and to provide Contractor with any tax receipts (originals, if possible) or other reliable evidence of payment issued by the taxing authority. Company shall not withhold compensation due Contractor if Contractor produces evidence, acceptable to Company, that Contractor is not subject to the withholding of such Taxes. Company agrees that it shall not unreasonably withhold such acceptance. Company shall reimburse Contractor for any Taxes withheld for which receipts or other reliable evidence substantiating the remittance of Taxes to the competent public authority are not supplied to Contractor. Company's obligation to deliver to Contractor tax receipts or other reliable evidence issued by the taxing authority shall not apply if Company establishes to the reasonable satisfaction of Contractor that the taxing authority does not provide such documentation.

  - The agreed price does not include the value of any unforeseen works, and unforeseen customs, unless such additional costs could have been foreseen by a diligence professional, but includes the value of other services inherent to the fulfilment of the subject matter herein.  The prices defined per vibro point acquisition are fixed in relation to the given vibro «sweep» parameters and are not subject to increase on any grounds - neither within the agreed period for the execution of the Services, nor within any extension of the deadline for the execution of the Services granted by the Company.

  - The Company shall pay the Contractor for the actually performed services per unit prices in accordance with the actual quality of performed services being the scope of the Contract in the stipulated quality. Invoicing and payment shall be made in accordance with the article 3.6 hereunder. The prices for the acquisition in the exploration area of Petroleum Blocks will be applied based on the following: („2 sets*3 vibes“+2 additional) per unit prices of options 3D Seismic on Block [●]:

- 2 sweep*10 sec: [●] euro/VP, and [●] euro/skipped point;

- 2 sweep*15 sec:[●] euro/VP, and [●] euro/skipped point;

- 2 sweep*20 sec: [●] euro/VP, and [●] euro/skipped point,

all prices without VAT.

2D seismic Data Acquisition on Block [●]

2 sweep*10 Sec: [●] Euro/VP (Same amount charge for skipped VP s on 2D Lines )

All prices without VAT.

The cost of Mobilization and Demobilization is included in the lump sum price mentioned under article 3.1. above and shall not be intended, in any way, as additional costs, notwithstanding provided by article .

The price for initial parameters’ testing is included in the lump sum price mentioned under article 3.1. Any additional testing, requested by the Company, shall be invoiced considering a price of [●] ([●]) Eur/hour, without VAT, unless such additional testing is needed due to Contractor’s failure in performing an accurate initial test. If the latter case, the additional testing of the parameters is intended free of any charge.

The parameters’ testing shall be completed within 2 (two) days after the Mobilisation and Item’s testing are completed and the parameters for performing the Services shall be chosen by the Company.

  - Any possible subsequent works shall be performed only upon the Company's order, and on the basis of a separately stipulated written Addendum to this Contract.

  - The works under this Contract shall be paid by the Company on the basis of issued invoices. As a rule, the Contractor shall invoice the works representing the seismic acquisition of recorded and skipped vibro-points for each period of 30 (thirty) days, subject to prior acceptance of such works by the Company.

  - Within 2 (two) working day after the billing period described in the article 3.8, the parties will perform quantitative and qualitative acceptance of the works, and acknowledge it in a mutually signed Record on quantitative and qualitative acceptance of  services, which is the basis for invoicing. Within the following 3 (three) calendar days on the basis of the above Record the Contractor shall make and submit the invoice to the Company.

  - Invoice is made out on the basis of a mutually signed Record on the quality- and quantity-based acceptance of service. The mutually signed Record shall be obligatorily attached to the invoice made out by the Company. The Company shall pay to the Contractor the price for the services performed, subject to articles 1.1. and 3.1. above, within 30 (thirty) calendar days from the date of submission of the invoice. An invoice without an attached Record on the quantity- and quality-based acceptance of service shall not be recognized by the Company, i.e. the Company shall not be bound to make any payment based on such invoice.

  - The invoice should contain:

- The number and date of the invoice;

- Contractor’s name, full address and tax registration number;

- Company’s name, full address and tax registration number;

- The total quantity of performed seismic surveys quoted in 2D seismic lines or vibro point recorded, skipped vibro points;

- the cost per vibro point recorded, skipped vibro points in RON;

- the total amount for services quoted in RON;

- VAT rate and VAT amount, stated in RON;

- Contract number;

- Number and date of the Record on quantitative and qualitative acceptance of services;

- Banking details.

  - Any invoicing and payment hereunder shall be quoted and done in Euro (and invoiced in RON if the provider is a Romanian legal person/individual), at the official exchange rate of the National Bank of Romania for Euro on the day of invoicing based upon the price vibro points rates in Article 3.4.hereinabove.

  - In the case that the Company, along with the prior written mutual consent of the parties, in his own name and on behalf of the Contractor or in the name and behalf of the Contractor, pay for the costs stipulated by the Contract which are the responsibility of the Contractor, the Contractor is obliged to pay such costs based on an invoice issued by the Company. Invoicing and payment shall be in Euro, while the calculation from RON into Euro shall be done pursuant to the official exchange rate of the National Bank of Romania for Euro on the day of invoicing.

  - In case the Company challenges any invoice, Company will notify the Contractor within 5 (five) business days from receipt of the invoice with the disputed amount so the Contractor can do the appropriate corrections and resubmit the stated invoice for approval, the Company will pay undisputed amount.

  - If the Contractor exceeds the value stipulated in the works, the excessive amount should not be paid without an appropriate additional agreement concluded between the Parties. The amount of excess shall not be paid without such an appropriate additional agreement to this Contract.

  - Set-Off Right. Company shall have the right, exercisable at its sole discretion, to offset, against amounts claimed by Contractor to be due and owing to Contractor by Company under the terms of this Contract, any amount claimed by Company to be due and owing to Company by Contractor under the terms of this Contract.

  - The standby rate amount for the exploration area in the Petroleum Blocks is [●] ([●]) Euro without VAT per one hour of  2D or 3D seismic acquisition period. Notwithstanding anything agreed herein, the Contractor is entitled to the Standby rate only in situations provided by article 3.18 and in conformity with art. 3.20 below, as well as according to the joint work procedure attached as annex. . The rates in Euro will be also expressed in equivalent RON, at the official exchange rate of the National Bank of Romania for Euro on the day of invoicing.

  - Contractor is entitled to the Standby Rate provided under Art. 3.17, only in the following cases:

- in the event the Contractor cannot execute works because the Company has not provided the conditions provision of which is his contractual obligation;

- in the event of any work stoppages requested by Company for the convenience of the Company.

- In case of changing occurred to  Contractor’s operational plan in line with the seismic acquisition design provided by the Company, the time lost for remedying the situation or for continuing the Service performance as per the Company’s request and requirements will be calculated as stand-by due to permit issues subject to joint work procedure rules, terms and conditions.

- In the event when Contractor cannot execute works because of the extremely heavy weather conditions (Strong wind, rain, snow etc.), causing the impossibility of Contractor to properly conduct the services, else but force majeure, duly confirmed by the Representative of the Company and / or Company’s supervisor (“Standby due to bad weather”). Parties agreed that the Company will pay a 50% (fifty %) from the total period of Standby due to bad weather.

  - For the avoidance of doubt, Standby shall not apply to any suspension, delay or stop in the Work on the account of or in connection with:

- periods of Equipment malfunction or when correcting errors caused by Contractor Personnel.

- Contractor’s failure to operate to standards in compliance with its obligations under this Agreement;

  - All standby will be approved by the Company’s Representative (Supervisor) on a daily basis.

- ACCESS TO THE WORKING LOCATION

  - If performance of the Services requires access to land that is not held with any title by the Company, Company shall secure at its own expense any permits, approvals, documents, etc., necessary for Contractor to enter upon such land (the “Access Permits”). The Access Permits are to be obtained by the Company and managed through the Company’s permitting service provider (the “Permitting Contractor”).

  - The Contractor shall inform immediately, but not later than 24 (twenty-four hours), both the Company and the Permitting Contractor about any inconveniences in performing the Services due to issues related to permits, approvals, endorsements, consents and other similar. Non-observance of this obligation entitles the Company to retain the Contractor’s liability for any prejudice caused.

  - Coordination with Permitting Contractor

    - The Permitting Contractor’s Project Manager shall supervise and coordinate the activity of the Seismic Data Acquisition to the extent the agreements concluded with the landowners and/or land-users are duly observed and for avoiding any conflict which may appear thereof.

    - The Permitting Contractor’s Project Manager shall supervise and coordinate the activity of the Seismic Data Acquisition to the extent the requirements set forth by the obtained permits, authorizations and other similar are duly observed, being entitled to ask NIS, in case such conditions are breached in bad faith, to suspend the Seismic Data Acquisition activity.

- COMMENCEMENT OF WORK AND TERMS

  - The Contractor shall complete the mobilization on location of the Petroleum Blocks further to the Company’s call therefor. For the purpose of this Contract, “mobilization” shall mean: any and all operations necessary for the Contractor to bring Contractor’s items and Contractor’s personnel in the relevant block, including:

      - acquisition, customs clearance and shipment of Contractor’s items from Contractor's home base or from their former locations to the block (packing, unpacking, loading, unloading, import taxes, temporary storage, freight and insurance);

      - hiring and transportation of Contractor’s personnel from their initial location to the block, ensuring local  accommodation for Contractor’s personnel, including overnight stays and meals;

      - obtaining any permits and approvals, including environmental permits, permits for transportation, for storage and use of explosives or other dangerous materials in the event Company’ requires optional explosive services, work permits, etc;

      - transportation costs including fuel and drivers salaries and accommodation during trips

      - ensuring medical first aid facilities;

      - obtaining adequate insurance coverage required under the Contract.

  - The effective date of the Contract shall be represented by the date when the Company submits the call for mobilization. The Contractor undertakes to complete the mobilization within maximum 25 (twenty-five) days from the date the Contractor receives the call for mobilization, excluding the period necessary for Item’s and parameters’ testing and preparing for performing the Services, and subject to obtainment, by the Company, for starting the Services’ performance, of any and all necessary permits for at least 80% of exploration area of interest. The Item’s and parameters’ testing period shall not exceed 5 (five) days, unless the Company requires additional tests of parameters.

  - Contractor shall arrange the mobilization and demobilization of Contractor’s Items between Contractor’s two working locations. Contractor acknowledges its obligation to start the demobilisation immediately after the performance of the Services has been finished.

  - The Contractor shall complete the 2D and 3D seismic data acquisition within 150 calendar days from completion of the Mobilization and the Item’s and parameters’ testing period as by Art. 5.2. above. The specified term will be extended for a total duration of Force Majeure, and Contractor delays caused by the reasons specified under the Clause 6.2 hereunder. For contractual purposes the final completion date shall not be later than [·] except the Company’s fault which may trigger a delay in completing the Services as agreed herein.

  - The Contractor shall draft and submit to the Company the Final Report on seismic surveys performed, within 30 (thirty) days from the completion of seismic surveys in the given exploration area.

  - The below terms gave the following meaning:

- a "seismic exploration" - shall mean the performance of seismic data acquisition of the 2D lines and 3D polygon;

- "commencement of seismic exploration"- shall mean the date when the contractor started seismic data recording of the 2D lines and 3D polygon, which is listed in the Record on the quantity- and quality-based acceptance of service ;

- “final completion of seismic exploration” shall mean the date when the Contractor finished data recording of the 2D lines and 3D polygon, which is listed in the Record on the quantity- and quality-based acceptance of service.

  - Contractor's services will be subject to this Contract executed in accordance with the Plan for the works, which makes «Plan of the Works» (Enclosure no. 1 to the Contract).

  - Contractor hereby represents and warrants:

- that based on the Tender documentation is fully familiar with the technical task, technical conditions, legal provisions and any applicable requirements for implementation of the scope of this Contract;

- that he is familiar with the geographic location and conditions on the ground on which to perform seismic survey;

- that he is familiar with the climatic and meteorological conditions and weather conditions, which govern the exploration areas on which seismic surveys will be executed in the period during which the seismic surveys will be executed according to this Contract;

- that everything stated herein, he had taken in mind when preparing bids, planning, scheduling, necessary material and human resources, cost and potential risk of damage, and on that basis has no right to require changes in contract terms, dates, rates, fees, damages and the like;

- that he has considered any and all the above when entering into this Agreement and agreeing the price and timeline for Services’ provision;

- that is aware of any and all applicable government rules, regulations, orders, ordinances, codes, policies and laws.

Failure by Contractor to familiarize itself with any such matter shall not relieve Contractor in whole or in part from its obligations under this Contract.

- PROVISION OF SERVICES AND PROOF OF THE SERVICES PROVIDED

  - The Contractor shall provide and deliver the agreed upon services to the Company within the term and at the place of delivery mutually agreed.

  - The Company may accept the Contractor's proposal for extension of the term for performance, specified in mutually agreed, at the Company's own discretion, for any of the following reasons:

- extremely bad climate - weather conditions;

- extraordinary-changed conditions, which could not have been foreseen, avoided or overpassed by the Contractor, and which prevent the Contractor to provide the respective services in the way regulated by this Contract;

- Company's orders, which imply stipulation of annexes to the Contract;

- any other reason for being prevented to provide the services, which does not result from fault on the part of the Contractor;

- occurrence of any force majeure event;

- and also in any other case which, in the Company's opinion, constitutes a justified reason for extension of the term for the provision of the services.

The extension of term regulated herein shall be of maximum 15 (fifteen) days. In case the delay, according to the present article, would exceed 15 (fifteen) days, the Company is entitled to refuse such extension, without any explanation, and has the right to unilaterally terminate the Contract according to article 19.4 below.

  - The Contractor shall without delay, however not later than within 24 hours from the date when he has become aware of the existence of any of the reasons under item 6.2 of the Contract, notify the Company in writing about proposal for change of the term stating the reasons and providing a detailed explanation for the change proposed.

  - The Company shall without delay, however not later than within 24 hours of receipt of the explained proposal referred to in item 6.3 of this Contract, make and forward to the Contractor a decision on acceptance or refusal of the Contractor's proposal.

  - If the decision on acceptance of the Contractor's proposal under item 6.4 hereof is made, the Parties shall without delay enter into Addendum to the Contract.

  - The Contractor shall notify the Company in writing in a timely manner, at least 3 (three) days prior to the planned delivery, about the date when the services are ready for the quality- and quantity-based delivery and acceptance.

  - The agreed upon services shall be deemed to be performed as soon as authorised person(s) of the Company carries out (carry out) the quality- and quantity-based acceptance of the services performed in the place of acceptance, which shall be acknowledged in the form of the Record on the quantity- and quality-based acceptance of service, signed by the authorized person of the Company and the authorized person of the Contractor. If the acceptance of the services is carried out without presence of the authorized person of the Contractor, the agreed upon services shall be deemed to be performed when the protocol of the services performed is signed by the authorized person (or persons) of the Company.

  - In the event that during the delivery and acceptance of services it is established that any service fails to meet the conditions and requirements contained in the Detailed Design, the Company's person (or persons) authorized for acceptance of services shall suspend the acceptance of the services and draw up thereupon a document that will contain all the data which show inconformity of the agreed upon services with the services being delivered, namely:

- name and surname of the person(s) authorized for acceptance;

- date and place of delivery;

- other persons present;

- the Contract;

- plan of works on the basis of which the acceptance of services is carried out;

- defects/deficiencies noted, as well as any other information relevant to realize the facts, and also a proposal for further actions, including term granted for rectification of such defects, whereby it shall be deemed that the claim procedure has been initiated, to which are applied the provisions of item 5.5. hereof.

  - The Contractor shall, at his own expense, to re-perform the works not duly approved by the Company in the course of acceptance or repeat the procedure of seismic data processing for data not consented by the Company during the qualitative acceptance.

- RIGHTS, OBLIGATIONS AND RESPONSIBILITIES OF THE CONTRACTOR

  - The Contractor shall perform the Services concerned strictly observing the provisions of the Contract, of the Technical Assignment, the Design (Design 2D and 3D Seismic Reflection Survey in the exploration area of Blocks [●] and [●] in Romania) and of the entire Tender Documentation, being intended that the obligations assumed here through represent result obligations as per the Romanian legislation. Additionally, the entire Contract is intended as a services agreement according to article 1851 of the Romanian Civil Code and, therefore, the Contractor fully understands and acknowledges that the Services shall be entirely provided on his risk. The Company shall submit the entire above mentioned documentation to the Contactor before the work commencement.

  - If the services provided by the Contractor to the Company fail to meet the required quality, quantity, term of performance, or any other element as mutually agreed and/or provisions of the Contract, the Contractor shall be liable under statutory provisions governing the issue of liability for performance failure.

  - The Contractor is obliged to be aware of provide all permits, access permits and approvals necessary for seismic works execution and on this purpose shall be obliged, included but not limited, to the following:

  - in inhabited places and protected zones to ensure that the conditions required for the execution of works are fulfilled, otherwise to apply article 4.2. above;

  - to inform in written the Company about any and all potential official correspondence with the public authorities;

  - to transfer to the Company, if the case, any right arising from the permit, access permit and/or other approval; the Contractor shall not refuse to transfer such right, unless the Company does not fulfil its due obligations;

  - the Contractor shall duly observe the requirements, conditions and/or obligations undertaken through the permits, access permit and/or other approval provided by the Company through the Permitting Contractor.

Company reserves his discretionary right to modify the seismic design or area and the Parties shall analyse the possible impact on the Services to be provided. Company shall notify Contractor with at least 7 (seven) days before the modification of the seismic program. Should these modifications cause additional costs, they shall be at expense of the Company.

  - The acceptance of the Works and Services in accordance with this Contract shall be performed through the quality- and quantity-based delivery and acceptance of the services, namely the delivery and acceptance of the field data received during of the acquisition of the recorded data.

  - The Contractor undertakes to provide one seismic team of personnel which shall work on a rotation schedule to be determined by the contractor with the same seismic equipment in accordance with the specification agreed to this Contract and the List of Members of seismic crews (Enclosure no.3).

  - The Contractor shall at his own cost and expense mobilise and demobilise equipment for the execution of works, i.e. temporary import and export of equipment and deliver it to the named place of delivery and after the completion of works to export the temporary imported equipment, without the participation of the Company as an importer. In this respect the costs shall include both the custom duty costs and VAT charged for the temporary import of equipment. For the purposes of this clause, “mobilization” shall have the meaning set out in clause 5.1. above, while “demobilization” shall mean any and all operations necessary for the Contractor to clear the working location of any Contractor’s items, and to ensure the clean-up of the site, including:

- shipment of Contractor’s items to Contractor's home base or to the place decided by Contractor, including  packing, unpacking, loading, unloading, export taxes, temporary storage, freight and insurance;

- transportation of Contractor’s Personnel to Contractor's home base or to another location, termination of employment or other contracts (if the case);

- transportation costs including fuel and drivers salaries and accommodation during trips.

  - For the execution of activities being the subject matter of this Contract, the Contractor shall engage the personnel who meets the prescribed requirements for the execution of contracted duties, professional, medical and other requirements, and shall ensure work and residence permits for non-residents. Contractor shall promptly upon Company's reasonable request replace any of Contractor’s Personnel at its own expense, if such personnel's qualification or such Personnel’s performance of duties is considered inadequate by the Company or such Personnel's behaviour is detrimental to Company's reputation or interests.

  - To cooperate with the Permitting Contractor for damage assessment purpose, for which the Contractor shall keep informed both the Company and the Permitting Contractor. However, the Contractor, together with the Permitting Contractor will inform the legal persons and individuals, whose real estate is located in the territory of the site, of upcoming and current seismic works, bring mutual efforts in order to enter into all types of property, record a „zero status“ and status after the seismic data survey in order to protect the entered plots of land from vibration and impact and to assess the damage caused.

  - The damages caused by the Contractor’s fault, during performing the Services shall be paid by the Contractor, either directly to the damaged person/land-owner or to the Company. In such case, the Company may deduct the owed amount from the following due payment. From the present clause, the Parties agree the following exception: the possible damages resulted from operational reasons, i.e., damage on the crops for avoiding the loss of time in big detours, subject to Company’s prior consent and permitting coverage.

  - At the jobsite-location where the works are performed, the Contractor shall undertake measures in order to ensure the safety of neighbouring facilities, works, equipment, devices, installations, workers, environment and property, and shall be directly responsible and liable to compensate any damage caused during the performance of the agreed upon works by him or his subcontractors to third parties and/or property, except for the case when Company’s representative orders in writing to proceed with vibrations within the specified safety distance notwithstanding Contractor’s precaution given in pursuance of Contractor’s obligation hereunder. The costs for implementation of the required protection measures shall be borne by the Contractor.

  - The Contractor shall be responsible for adequacy, stability and safety of all actions at the Location where the works are performed, for all methods of execution of works and for all works.

  - The Contractor shall hold Company harmless and protect, defend, and indemnify Company from any claim for any damages whatsoever related to any damage to Contractor’s property including but not limited to Contractor’s equipment and Contactor’s Personnel (including illness and death) constituting employees or subcontractors of Contractor, regardless of fault, or third parties and their property affected by the subject matter of this Contract for all third party claims (only for the damage caused to the third party by negligence, gross negligence or wilful misconduct of the Contractor)  except those caused by the negligence, gross negligence or wilful misconduct of Company (including its directors, officers, employees).

  - Contractor shall protect, indemnify and hold the Company harmless from and against all claims, losses, expenses, demands and causes of action of every kind and character arising in connection with Contractor’s Personnel on account of bodily injury, death or damage to or loss of personal property, whether caused negligently or otherwise.

  - Contractor assumes liability for and shall defend, indemnify and hold the Company harmless from loss or damage arising from pollution or contamination during the conduct of the Services, and Contractor shall control and remove such pollution or contamination and restore the area as reasonably requested by the Company.

  - Persons who are employed by the Contractor for the performance of the agreed upon services, and also third parties engaged by the Contractor for the purpose of the performance of the agreed upon services or a part thereof (including the guarding company), provided that their engagement has been approved in writing by the Company (“Contractor’s Personnel”), must have, in accordance with applicable regulations, respective licenses and qualifications, expertise and experience in the work performed by them, if  the requirements for the performance of the services concerned are established under applicable regulations. If the persons concerned do not have the respective licenses and other qualifications necessary on the basis of the applicable regulations, the Company shall be entitled to terminate the Contract, and to be indemnified.

  - If the Contractor renders the services concerned at the Company's facilities, he shall arrange the provision of the services fully in line with the provisions of the Law on Occupational Safety and Health, and inform the persons with all safety and protection measures applied to and around the Company's facility.

  - During the execution of works the Contractor shall assess and compensate all the damage caused to third parties and/or property of such parties, arising in connection with the execution of the Contract, with the participation of Company’s representatives, and shall also deliver to the Company all the documentation related to the establishing and payment of the damages to third parties.

  - In the event the works are performed in populated places and outside the populated places, in zones where construction and other facilities are located, the Contractor shall, in order to provide evidence, make survey and establish factual situation regarding such construction facilities, before the commencement of works and after the completion of works, as well as possible damage caused to such facilities due to execution of works.

  - All persons who belong to the Contractor's Group and perform duties on behalf of the Contractor must be insured, at the Contractor's cost and expense, against any occupational injuries or accidents. The equipment, belonging to the Contractor's Group, must be insured.

  - All persons who belong to the Company’s Group (including the Supervisor and quality control staff) and perform duties on behalf of the Company must be insured, at the Company's cost and expense, against any occupational injuries or accidents. The equipment, belonging to the Company's Group, must be insured.

  - Any information and documents of the Company, which are regarded as confidential information and/or are appended with a mark specifying the level of confidentiality, and which may be obtained by the Contractor in relation to the fulfilment of contractual obligations, shall be kept by the Contractor on a permanent basis in accordance with internal bylaws of the Company. A separate Confidentiality Agreement, entered into and signed by and between the Company, as the Disclosing Party, and the Contractor as the Receiving Party, under which are in more detail regulated mutual rights and obligations of the Parties, Enclosure no. 7, makes an integral part of this Contract.

  - The Contractor shall:

- Contractor shall furnish all necessary equipment, materials, supplies, expertise, and supervision reasonably necessary to perform the Work. All equipment utilized by Contractor, whether owned or leased by Contractor, shall be in good working order, shall meet the specifications contained in this Contract, shall include operating manuals, supplies, and spare parts provided in the technical specifications and shall meet the requirements of and be operated in accordance with all applicable laws and manufacturer's codes;

- fulfil the works in the scope, quality and terms as provided by the Plan of the works, any additional document integral part of the Contract and submit the result to the Company within the time stipulated by this Contract unless there are mutually agreed changes in the Plan and / or terms;

- follow relevant Company’s normative documents, regulations and standards and regulating the process of seismic data survey and documents obtained from the Company; and abiding by the Contractor’s operational quality control work standards.

- timely in a daily, weekly, monthly reports (Enclosure no. 1) deliver information about current seismic team works in electronic form by e-mail;

- enable its employees to comply with the requirements of the environmental protection and safety norms, industrial security and fire safety legal provisions, labour codes, and to adhere to rules, protocols and procedures adopted by Company;

- enable compliance with labour and production discipline by his workers and subcontractors;

- submit necessary documentation to the Company to control the compliance with the requirements of environmental protection laws, norms and rules of occupational safety, industrial and fire safety. The Company has the right to stop the execution of works in cases of accidental origin / accidents that endanger the health of workers;

- in the case of accidents to follow effective Company’s reporting procedure. The Contractor undertakes to notify the Company’s management in case of the accident. If necessary, call the fire brigade, emergency services and personnel to organize the coordination of activities for preventing the spread of failure, fire, and other unforeseen events, as well as environmental pollution;

- in the case of clause 7.21.9 Contractor shall immediately notify the Company and stop the execution of works or related activities, to obtain instructions from the Company, during the discovery;

- be responsible for the activities of subcontractors, as well as own activities. The Contractor guarantees that subcontractors involved have all permits and licenses that are necessary to perform the work;

- to notify the Company within the established terms on the sequence of works;

- upon completion of the work to transfer to the Company all documentation and data that was received from the Company for fulfilments of the works, but also the documentation and data compiled by the Contractor during the execution of works;

- maintain the work site while performing works in the state that corresponds to legal requirements in the field of environmental protection;

- the Contractor is required to do its best efforts to cooperate with the Permitting Contractor in order to establish, evaluate and produce records and evidences of the damages during the performance of the Services, for assessing the damages and the compensations thereof; the Contractor shall remain liable to support expenses representing compensation of damages which are not justifiable by a diligent work performance and are a result of a wrong action and/or fault by the Contractor, irrespective of negligence, gross negligence, wilful misconduct;

- Contractor will mobilize (as defined in clause 5.1. above) its equipment to carry out its operations. All costs related with such mobilization will be borne by the Contractor;

- upon termination of this Agreement, the Contractor shall, not later than 15 (fifteen) days, perform the demobilization and relocation of equipment from the location within. Demobilization shall have the meaning set out in clause 7.6;

- Contractor shall provide its employees the following protective equipment:

- in accordance with relevant laws and regulations;

- in accordance with security procedures and manuals;

- the Contractor shall develop and prepare a complete, legible and accurate records of work performed under this Contract and shall deliver to the Company an original and a copy of said report each month, duly signed by the Contractor.

- the Contractor undertakes to:

- protect facilities from the destructive action of the vibrator, so it will provide a measurement of the speed of oscillation in the soil during the construction at all critical points and on the basis of that measurement to determine energy levels, which will not cause damage to buildings caused by the work of the vibrator; refer to Enclosure 8.

- ensure safe traffic on the roads during the vibration;

- when performing seismic survey to ensure that there be no unnecessary harm (needlessly turning, bypassing) the agricultural parcels on which to perform seismic survey.

- in order to prevent facilities from the destructive effects of vibration it is necessary to measure the speed of oscillation of the soil. This will determine (calculate) a safe distance from the point of vibration to the building and the energy signal to them that will not cause damage to the building. If it is impracticable the Contractor shall skip over the actual point of vibration. For any skipped vibration points the parties will agree the needed calculation for determining the total number of vibro points performed and the more to be performed, if the case.

- in the event that, during the works - the vibrations are faced with obstacles that will cause a reduced level of cover, the Contractor shall, using the „OMNI“/”MESA” software package (or other similar, at the choice of the Company), execute the simulation to cover a minimum of 70% of the designed area. This provision applies only in case the recording is not possible to conduct in the designated manner.

- Contractor agrees not to engage on performance 2D and 3D seismic surveys, which are the subject of this Contract, any employee of the Company without Company’s consent in writing.

- in the event the Contractor and the Company agree, through a further separate agreement and to the extent allowed by the applicable legislation, on a discounted fuel purchase from the Company, for the need of Contractor during performance of services of seismic data acquisitions and processing, the Company will deduct the cost of Contractor fuel purchases from future Contractor invoices, which will be defined afterwards with additional agreement.

  - Except article 9.5. below, no Party shall be liable to the other Party for any special, indirect or consequential loss or damages including but not limited to, loss of profit, interest, business, contracts, revenues, or production arising out of or in connection with the Contract or the work. For avoidance of doubt, the limitation of liability herein, does not apply in any way to any sanction which the Company may receive from the National Agency for Mineral Resources due to delays in fulfilling its obligations under the petroleum concession agreement mentioned in the preamble above if such delays are caused by the Contractor’s default in observing its obligations hereunder.

  - Before Contractor enters into any subcontract covering a substantial portion of the Work, Company shall be given adequate opportunity to review any relevant details requested by Company, including, without limitation, the choice of Subcontractor, the part of the Work included in the subcontract, and the form of subcontract. If Company is reasonably satisfied that the Subcontractor has the financial ability and expertise to fully and timely perform the part of the Work that is subcontracted and shall be able to otherwise comply with Contractor's obligations under this Contract, Company shall not unreasonably withhold or delay its consent.

  - Notwithstanding Company's consent and approval under Article 7.25, no subcontract or similar arrangement shall relieve Contractor from its obligations or liabilities under this Contract and Contractor shall be responsible for the acts, defaults and omissions of Contractor’s Subcontractors, agents or servants as fully as if they were the acts, defaults or omissions of Contractor.

- RIGHTS, OBLIGATIONS AND RESPONSIBILITIES OF THE COMPANY

  - The Company shall, after signing the Confidentiality Agreement, provide the Contractor  with and guarantee for the accuracy of  the following documents:

- All necessary licences, permits from government and local authorities, in certified copy versions.

- Geodetic coordinates, transformation parameters and points of reference;

- Topographical maps and plans, cadastre maps and data, design for seismic data acquisition in the Petroleum Blocks;

  - The Company shall pay the service completed at the price, within the term and in the way which are in accordance with article 3 of the Contract.

  - The Company shall notify the competent municipality and local level authorities of the upcoming seismic surveys.

  - If the provision of services by the Contractor depends on previously delivered documentation by the Company and/or materials and/or the performance of other obligations of the Company hereunder, the terms for provision of the services concerned shall begin to run after the delivery and acceptance of the documents, materials, and/or performance of other Company's obligation are acknowledged in the form of the respective protocol, pursuant to clause 1.4. of the Contract.

  - The Company shall be entitled to perform supervision over the provision of services by the Contractor, in order to verify and ensure that they are performed duly and to a full extent, in particular in respect of the types, quantities and quality of data and equipment, resources and labour, terms for performance etc.

  - The Company shall appoint one person or more, as the case may be, to perform professional supervision during the rendering of the services and shall notify thereon the Contractor in writing.

  - The person(s), appointed according to Clause 8.6 of the Contract, must meet the conditions established by applicable regulations, provided they are, taking into account the subject matter of the Contract, established by regulations, and shall also apply regulations and standards when exercising control over the provision of services, and notify thereon the Company in writing, in particular:

- on the control whether a service is provided according to the Company's requirements, set forth in the provisions of this Contract;

- on the control and verification of the quality of services and on the application of regulations, standards and technical normative;

- on the verification whether there is evidence on the quality of data, equipment and resources;

- on the instructions issued by the Company, necessary for the provision of services, delivery of the documentation required for the provision of services, on the instructions issued for rectification of defects, and on the overall communication with the Contractor;

- on the date of completion of the service concerned to a full extent, in the way and under the conditions contained in the Contract, whereby the consent is given that the service rendered is ready for inspection and delivery to the Company;

- on the performance of all other activities arising from applicable regulations, and falling within the scope and function of the supervision.

  - The person who performs the supervision shall not be entitled to release the Contractor from any of his duties or obligations stipulated in the Contract and/or Enclosures, except upon special written authorisation issued to that person by the Company to that end.

  - If it is established by the person who performs supervision or any other authorized person of the Company that the Contractor fails to adhere to the conditions of the Contract regarding the fulfilment of obligations, such person shall without delay notify the Company, and the Company may warn the Contractor about that and grant him an appropriate term to bring his work into line with the conditions of the Contract. If by the expiry of such term the Contractor fails to act according to the Company's request, the Company may terminate the Contract.

  - The fact of existence of the person who performs the supervision and/or possible omissions of such person during the supervision, shall not release the Contractor from his obligation and responsibility to render the agreed upon services fully in accordance with the provisions of the Contract.

  - Conduct timely receipt and payment of works, completed by the Contractor, in accordance with the Record on quantitative and qualitative acceptance of services and submitted invoice within the terms established by Article 3 of this Agreement.

  - Provide the Contractor the following conditions for the works: in case of change of technological processes (acquisition parameters), this change can be done by e-mail or order given by the authority (the supervisor) with the description of the change and a form for recording the parameters of the Contractor. If the change in the technological process is expressed verbally by telephone the Company is obliged to fill in the parameters of the recording submitted within 1 (one) day to the Contractor. For the respective changes an annex to the Plan of works and Annex of the contract should be prepared. Costs actually incurred by the Company in connection with a change in the technological process, are paid in accordance with the agreed value of seismic profile per vibro-point.

  - If the Company makes a decision to suspend work indefinitely or to terminate the work, the Company shall pay the Contractor the services actually fulfilled as provided by the Contract. The Contracting Parties undertake to agree terms, the value and the way the suspension works, and to specify the conditions agreed in the additional agreement to the Contract, according to which the Contractor undertakes to adequately perform the suspension of works and the Company agrees to pay for the  works;

  - During one calendar day after signing this Contract to notify the Contractor in writing on the appointment of representatives of the Company authorized to control the process of carrying out seismic work, accompanied by the authorization and copies of the authorizing document. The Company independently determines the required number of its personnel representatives.

  - The Company is entitled to provide supervision of the works.

  - The Company shall hold Contractor harmless and protect, defend, and indemnify Contractor from any claim for any damages whatsoever related to any damage to Company's property including but not limited to Company's equipment and Company's personnel (including illness and death) constituting employees, supervisors, quality control staff assigned to field work or contractors of Company (other than Contractor) (regardless of fault or third parties and their property affected by the subject matter of this Contract for all third party claims except those caused by the fault of Contractor.

  - Company shall protect, indemnify and hold the Contractor harmless from and against all claims, losses, expenses, demands and causes of action of every kind and character arising in connection with Company's personnel on account of bodily injury, death or damage to or loss of personal property, whether caused negligently or otherwise.

  - Company may, through a written Change Order, direct Contractor to make any change in the performance of the Work, including, without limitation, changes in the manner of performance of the Work in Contractor supplied personnel, equipment, materials or facilities, that reasonably falls within the general scope of the services or products provided under this Contract or in the seismic program, location and Work specifications.

  - If Contractor determines that a Change Order shall not impact Contractor’s cost or schedule of the Work, Contractor shall execute the Change Order, return the signed copy to Company, and proceed as specified in the Change Order. If Contractor reasonably determines that the Change Order directed by Company shall increase or decrease Contractor's cost or time of performing the Work, Contractor shall not proceed as specified in the Change Order but shall immediately give Notice to Company that the Change Order shall impact the cost or time of performance. Contractor may decline to perform any Change Order to the extent such Change Order contemplates services which fall beyond the reasonable capability of Contractor or which, in Contractor's reasonable opinion, shall result in the contravention of any HS&E rule or regulation of Contractor, Company or applicable law.

  - As soon as possible, but not later than 3 (three) days after receipt of a Change Order, which in the opinion of Contractor increases or decreases the cost of or time to perform the Work, Contractor shall submit a proposal to Company specifying the amount of the increase or decrease in the cost of or time to perform the Work. Company shall review Contractor's proposal and may accept, reject or modify the proposal for Contractor's reconsideration as soon as reasonably possible.

  - If and when Company and Contractor reach agreement on all matters pertaining to the Change Order, the Change Order shall be executed by the parties. The Change Order shall be deemed amendment to the Work to be performed, and Contractor shall proceed as specified in the Change Order.

- LIABILITY OF THE PARTIES

  - If the Contractor fails to provide the agreed Services in accordance with the terms for provision thereof stipulated in Clause 5 of this Contract or he fails to remedy any un-proper work within a given term, he shall pay to the Company liquidated damages in the amount of 0.1%, of the total agreed upon value of the works under item 3.1 of the contract for the data acquisition phase for each calendar day of the delay.  For a delay exceeding 30 (thirty) days in the principal Contractor’s obligations (e.g., works’ deadlines, quantity of data, quality of data), the Company at his own appreciation, shall be entitled to collect liquidated damages (penalty clause) in the maximum amount of 20% of the aggregate value of the works referred to in Article 3.1 of this Contract. Liquidated damages shall not apply if caused by delay due to Force Majeure (as defined below) which fact will be acknowledged in the form of the respective protocol and signed by both the Parties, and delays due to reasons as stated in clauses 3.16 and 6.2.

  - The Parties agree that the obligation of the Contractor to pay the liquidated damages shall become due and payable at the moment of delay, without any Company's obligation to warn him about it (putting in default), and the Company shall be entitled to collect the liquidated damages, namely to deduct the amount of the liquidated damages from any claim of the Contractor hereunder, or from any other claim of the Contractor by any other legal virtue, whereupon the Company shall notify the Contractor about the collection or deduction made.

  - The collection of the liquidated damages will not release the Contractor from his obligation to execute in whole the subject matter of the Contract, i.e. to deliver to the Company for use the agreed upon services.

  - Any possible liability of the Contractor for the damage caused by failure, untimely and/or partial fulfilment of obligations under this Contract shall be limited to the amount of 10% of the agreed upon price referred to in clause 3.1 of the Contract, except for the damages caused to the third parties as provided in the Clause 7.11.

  - The Contractor shall be liable for the damage caused under the principle of objective liability.

  - Any possible liability of the Company for the damage caused by failure, untimely and/or partial fulfilment of obligations under this Contract shall be limited to the amount of 10 % of the agreed upon price referred to in clause 3.1 of the Contract.

  - Any possible liability of the Company for the untimely payment of the invoices for acquisition services performed by Contractor will be 0.1% value of the invoice on daily bases, and shall be limited to the amount of 10% of the agreed upon price referred to in clause 3.1 of the Contract.

- FORCE MAJEURE

  - Force majeure shall release from the liability for failure to perform any or all agreed upon obligations and from compensation of damage for partial or full failure to perform the agreed obligations the Party which is affected by a force majeure event, or both the Parties, if both affected by a force majeure event, while the performance of obligations which is prevented due to such force majeure event shall be postponed for the period of its duration. For avoidance of any doubt, the attested and accepted force majeure situation shall exonerate of liability the Party invoking the force majeure, but also the other Party, in respect with the related obligations. No exoneration of liability shall apply in relation with obligations due before the force majeure event occurred and which are not reasonably linked to the obligations affected by force majeure.

  - For the purposes of this Agreement, an “Force Majeure” shall mean any event or circumstance beyond the reasonable control of and unforeseeable by the party obligated to perform the relevant obligation, or which, if foreseeable, could not be avoided in whole or in part by the exercise of any and all legal instruments and due diligence at reasonable cost, which shall be deemed to include (provided they meet the conditions set out above) strikes, boycotts, stoppages, lockouts and other labour or employment difficulties, fires, earthquakes, tremor, landslides, avalanches, floods, hurricanes, tornadoes, storms, other natural phenomena or calamities, explosions, epidemics, terrorist acts, civil disturbance, acts of sabotage, blockades, embargoes, or acts of state or any governmental body.

  - The Party prevented to fulfil its contractual obligations due to any force majeure event shall without delay, but not later than within 48 hours, notify the other Party in writing about occurrence of such circumstances and their estimated or expected duration and submit evidence on the existence of force majeure. For acceptance, such evidence shall be duly attested and issued by the Chamber of Commerce of Romania or by the local competent Chamber of Commerce office (i.e., from the county where the Services are performed and the Force Majeure event occurred), as the Chamber of Commerce is the only public authority with such competence according to Romanian law.

  - The Party affected by force majeure event shall undertake all actions necessary to rectify the consequences preventing it to fulfil its contractual obligations, notify the other Party in writing about duration of the obstacle caused by force majeure with respect to the performance of its contractual obligations, and shall also notify in writing the other Party promptly, but not later than within 24 hours, about termination of the force majeure event.  This provision shall respectively apply also in case when both the Parties are affected by any force majeure event.

  - Since the Force Majeure event has occurred and during the Force Majeure event term, each Party shall bear its own costs and losses.

  - If the force majeure circumstance prevents the Parties to fulfil their obligations or a part of their obligations for the period exceeding 5 (five) calendar days, both the Parties shall reach an agreement on further actions in the performance of the provisions of the Contract, and to that end shall enter into a respective additional agreement to this Contract. In the event that the circumstances of force majeure last longer than 30 (thirty) calendar days, and Parties do not conclude an Annex to the Contract, referred to in this clause, each Party has the right to terminate the Contract by unilateral writing notification. The Contract shall be deemed terminated on the date of notifying the other Party.

  - Mutual notification of the Parties in the event of force majeure shall be made only in writing.

  - The Force Majeure shall produce its principal effects of liability exoneration on both Parties.

- EXPERT SUPERVISION AND THE COMPANY'S RIGHT TO CONTROL

  - The Company shall carry out expert supervision over the works performed by the Contractor in order to verify and ensure their duly performance, in particular when the types, quantity and quality of such works and observing of the agreed upon term and the Time Schedule are concerned.

  - The Company shall appoint the expert supervision – which shall mean person/persons who will perform expert supervision duties during the execution of the works. In case the Services shall be performed on 24 hours/day work, the Company is entitled to appoint 3 (three) supervisors and in case of 12 hours/day work, 2 (two) supervisors.

  - The Expert Supervision shall act in compliance with: the Petroleum Law and ancillary legislation and norms and other applicable regulations – and shall comprise as follows:

- the control whether the works are performed according to the project documentation;

- the control and inspection of the quality of performance of the agreed upon types of works and the application of regulations, standards and technical normative, which are applied to the works being the subject matter of this Contract;

- the instructions issued to the Contractor for the performance of works and rectification of defects, and overall professional communication with the Contractor;

- noting of changes in conditions for the performance of works in a timely manner, and undertaking of appropriate measures if such conditions affect further performance of the works;

- the control of application of conditions and measures for environmental protection and protection of surrounding locations/facilities, installations, devices, units and equipment;

- the control and inspection of the quality of the works performed which according to the nature and schedule of the works cannot be checked in later phases of the works;

- the control and verification of the quantity of the executed works;

- the control whether there is evidence on the quality of equipment used for the execution of the works;

- regular monitoring of the progress of works and their conformity to the Plan of the works;

- holding of working meetings, and maintaining the communication with the Contractor in the course of execution of works, including the obligation to deliver regularly and efficiently the official minutes and protocols of such meetings to the Company;

- drawing up of periodical reports on the situation, quality and level of completion of the works, i.e. on the progress of all the activities, deviations from the Time Schedule, including proposals for a more efficient execution of the works, and delivery of such reports to the Company;

- verification of the protocol of the quality- and quantity-based delivery and acceptance of works.

  - Professional supervision is a representative of the Company at the place of works, with the authority within its competence, in charge of controlling the application of methods and technologies, defined in the project documentation.

  - Professional supervision takes decisions on behalf of the Company in relation to the quality of the registered field seismic data and the credibility of supporting documents.

  - In order to fulfil the aforementioned tasks the Supervisor-geophysicist performs the following tasks:

- Before the beginning of seismic work evaluates completeness of field team with qualified staff, proper equipment, technical support of the field team and participates in drafting the Report on the technical readiness of the team for seismic work;

- Evaluates the results of testing of the seismic equipment before starting the work;

- Participates in performing tests and making test reports on the results of sample testing, controls the compliance with technology and methods for the time of the sample testing;

- Assesses the quality of all types of works;

- Daily controls data entry of SPS files, evaluates the compliance of the SPS file formation with the established working methods and adopted standards;

- Daily estimates obtained seismic data. Conducts visual and attributive analysis of seismograms, factual analysis of the SPS files and reports of the operator.

- In case of deterioration of quality of seismic data, together with geophysicists of the Contractor defines the cause of deterioration and, if necessary, participates in the preparation of additional exploration program and evaluating their results and works out measures to improve data quality;

- Participates in the formation of daily Contractor reports on completed scope of works;

- Conducts an analysis of productivity of the field team and participates in daily meetings of the seismic team concerning work planning.

- Together with the representatives of the Contractor receives the results of the completed works once a month, for the previous period;

- Controls preparation of submission for processing of the acquired seismic data and related documents;

- In order to fulfil their obligations Supervisors have the right to request the Contractor to provide:

- Maintenance of the methods and technology, stated in project documents and agreements;

- Providing access to all data and materials that are the result of the works. The data, as part of the state secret, are handed over according to the order that is defined in the legislation of Romania;

- Conducting additional sample exploration, if it is caused by objective deterioration of data quality related to legitimate change of conditions of excitement or weather conditions;

- Suspension of works (workers, teams) if works are carried out contrary to the technology and methods, established in the project documents, standards, prescribed by the legislation of Romania and the policy of the Company / Contractor in the field of environmental protection, safety and fire protection. Suspension of works must be evidenced by the relevant bilateral protocol. Continuing the works is possible only after complete removal of obstacles that led to their suspension;

- Provision of operational information on the organization of the production process of the project and the planned measures of the Contractor;

- Providing transportation vehicle, rent-a-car for person in charge of supervision from the base to the place of works at the expense of the Contractor;

- Providing adequate space for work and accommodation (including meal) under the same conditions with the members of seismic teams of the Contractor at the expense of the Contractor;

- Providing access to test process along with assistance from in-field quality control staff on the field for carrying out the tasks of quality control of seismic data;

- Enabling internet access in solving project tasks;

- Fulfilment of acceptable standards of business communication in carrying out the works;

- The meal, accommodation, transportation and other expenses incurred during the time that services are conducted in the field for the persons in charge of supervision, appointed as per article 11.2 above, shall be supplied and entirely supported by Contractor, without reimbursement by the Company.

  - The Supervisor is not authorized:

- To sign documents on behalf of the Company, which contain financial information related to the completed works;

- Without the consent obtained by the Project Manager of the Company require the Contractor to perform measures, leading to lower performance of the field team;

- Without the consent of the Company’s Project Manager to make changes in the project requirements;

- Without the consent of the Company’s Project Manager to send any information (including private assessments of the Contractor’s performance) to the Contractor's management (heads of service companies);

- Transfer to third parties any of the Supervisors’ information in the conduct of works including, but not limited to: the results of works, the results of data quality control, the project report, business correspondence, information on technical support of the team;

- Without the consent of the Company’s Project Manager require the Contractor the replacement of workers;

- Request the implementation of measures that contradict the legislation of Romania or the performance of works with the violation of safety rules established in the internal rules of Company or Contractor.

- ACCEPTANCE OF THE WORK

  - The Contractor shall inform the Company of the readiness of the completed works for hand-over within 3 (three) working days prior to the schedule handover.

  - The Contractor within a maximum of 15 (fifteen) working days after the completion of works shall submit the complete documentation that includes:

- The information recorded on external hard-drives and CDs in a single copy;

- Operator reports;

- SPS files;

- The printed refraction;

- The printed static correction.

- Report of seismic data processing in three copies in paper version and in acceptable medium of DVD / external hard drive,

  - Contractor shall be responsible for the safekeeping of Seismic Data while such Seismic Data are in the custody of Contractor and until such time as Contractor delivers them to Company Representative or to a third party designated by Company. Contractor shall retain a duplicate copy of any Seismic Data to be delivered to Company until Company confirms receipt of such Seismic Data.

  - In the event of loss of or damage to Seismic Data prior to delivery thereof to Company or a third party designated by Company, Contractor, after consultation with Company, shall provide a duplicate copy of such Seismic Data to Company or, if unable to provide a duplicate copy, after consultation with Company, shall re-acquire the damaged or lost Seismic Data at Contractor’s expense and provide same to Company, or Contractor shall refund to Company all compensation paid and waive the right to any future compensation payable to Contractor for any such Seismic Data so affected. If any Seismic Data are re-acquired, Contractor shall acquire such Seismic Data with sufficient overlap to provide a full fold tie on each end of the re-acquired Seismic Data with the full fold point of each end of the previously acquired Seismic Data. If Company agrees that any damage to Seismic Data while in the custody of Contractor may reasonably be corrected through further processing or reprocessing the damaged Seismic Data, and upon Contractor accomplishing such at Contractor’s cost and providing the further processed or reprocessed Seismic Data to Company, Contractor’s obligations hereunder shall be fulfilled.

  - Contractor shall endeavour to transmit Seismic Data or other information to Company electronically as accurately and as securely as practicable in accordance with current industry practice; however, Contractor shall not be responsible for the accuracy of Seismic Data or other information transmitted to Company by electronic processes and shall not be responsible for accidental or intentional interception of such Seismic Data or other information by others unless Contractor (i) misaddresses or misdirects any such Seismic Data or fails to comply with Company’s encryption instructions or(ii) transmits Seismic Data or other information to Company contrary to Company’s instructions.

  - Documentation shall be submitted together with the signed Record of the delivery of data and the acceptance of works.

  - In case of failure to meet the deadline for the completed works handover procedure the risk of accidental loss or accidental damage to the results of the works completed shall be borne by the party, which violated the conditions.

  - The Contractor is required after completion of works within 30 (thirty) days to complete a Final Report on the performed 3D seismic surveys and Processing Data Report and submit it to the Company in the following manner:  two copies of the Report in hard copy and electronic format on the acceptable media CD / DVD. Submission of the Report shall be acknowledged in a Record, and only following that the works performed under this Contract shall be considered completed.

  - Notwithstanding any provision herein to the contrary, the Company has the owners’ right and shall be the exclusive owner of all property rights and authorizations on the Reports and usage of all geological data and technical documentation, which were obtained in during the execution of this Contract.

- GUARANTEE OF QUALITY OF EXECUTED WORKS

  - Quality guarantee shall apply to all works performed by the Contractor under the Contract.

  - Contractor Warranties. Contractor warrants that the Work and the Seismic Data shall comply with the specifications and technical requirements provided in this Contract for a period of one year after Company’s receipt of Seismic Data.

  - Remedies: In the event that the Work or Seismic Data fails to comply with Article 13.1 and 13.2,Contractor shall, after consulting with Company, re-acquire the Seismic Data; provided, however, if Contractor has demobilized its equipment and personnel from the area of operations, Contractor shall have the option:

  - to refund to Company the compensation paid and waive the right to any future compensation payable by Company to Contractor for all portions of the Work or Seismic Data that are defective; or

  - to re-perform such Work and, at Contractor’s expense, mobilize a crew to the area of operations for that purpose.

  - If the defective Seismic Data is re-acquired, Contractor shall acquire the Seismic Data with sufficient overlap to provide a full fold tie on each end of the re-acquired Seismic Data with the full fold point of each end of the previously acquired Seismic Data.

  - If Company agrees that any defective Seismic Data may reasonably be corrected through further processing or reprocessing the defective Seismic Data, and upon Contractor accomplishing same at its cost and providing the further processed or reprocessed Seismic Data to Company, Contractor’s obligations hereunder shall be fulfilled.

  - Company, at its option and to the exclusion of the other remedies provided for in this Article 13, but only after consulting with Contractor in an effort to resolve the matter mutually, may re-perform or cause others to re-acquire such portions of the Seismic Data that are defective. In such case, Contractor shall promptly reimburse Company the costs incurred in re-performing the defective Work or re-acquiring the defective Seismic Data upon receipt of properly documented invoices.

  - Warranty Limitations. The results stated in and the conclusions drawn from all Seismic Data and reports related thereto which are acquired, compiled or prepared, as the case may be, and furnished by Contractor to Company hereunder shall represent the best opinion, efforts, and judgment of Contractor; however, Contractor makes no warranty regarding the usefulness of any Seismic Data. Any use that Company Group, or any member thereof, may make of the Seismic Data shall be at its sole risk. Moreover, the express warranties and remedies for breach of warranty in this Contract shall be in lieu of any and all other warranties, conditions, and remedies whatsoever, express, implied or statutory, including, without limitation, any implied warranties of merchantability, fitness for a particular purpose, satisfactory quality, and any implied conditions of Contract.

- CONTROL AND SUPERVISION OF IMPLEMENTATION OF THE CONTRACT BY THE COMPANY

  - The Company’s representative on his behalf, together with the Contractor, shall perform technical supervision and control of the performance and quality of the completed works, compliance with the deadlines and acceptance of the completed works.

  - The Company’s Representative has the right to unimpeded access to places where the works are executed at any time during the entire period of their performance. Representatives of the Company, in the event of  violations of the requirements in the areas of technology implementation seismic operations, environmental requirements, safety measures, fire protection and conditions of the Contract, have the right to suspend performance of works by the Contractor until the elimination of irregularities. The Contractor shall be immediately sent a written notification of the suspension of performance of works.

  - Representative of the Company, upon the check has the obligation to submit the record to the Contractor.

  - Controlling the performance of works by the Representative of the Company and / or supervisors should not interfere with the main processes and support to the Contractor.

- CONTRACTOR'S REPRESENTATIVES

  - The Contractor shall have his own -Project Manager, always when the works are on-going. The Project Manager shall be completely liable for the Contractor's Personnel and in all respects in charge of the Contractor's works, and shall have all powers for resolving all issues on a daily basis which may arise  between the Parties in relation to the Services.

  - Within 5 (five) days from the Date of entering into the Contract, the Contractor shall appoint and deliver to the Company in writing the information about his representative, who will be in all respects in charge of the provision of the Services by the Contractor and shall have all the powers to  coordinate operations, issue orders to the Works Manager,  act on behalf of and in the way binding upon the Contractor with respect to all issues relevant to the performance of obligations by the Contractor, which the Contractor has hereunder, to receive requests, documentation and other written communications by the Contractor, government bodies and third parties.

  - In the event the Project Manager and the representative referred to in Articles 15.1 and 15.2 hereof are removed from or transferred to another duty by the Contractor, he shall replace them and appoint another Works Manager and the representative, who will take over the duty from the former ones, whereupon he shall without delay notify the Company in writing.

- OCCUPATIONAL SAFETY AND HEALTH AND INSURANCE

  - The Contractor undertakes to ensure that all the Contractor's personnel engaged to perform the Contractor's obligations hereunder shall apply all prescribed measures regarding occupational safety and health, which have been previously inducted to the engaged workers of the Contractor – whereupon the obligation to apply such measures with the Company shall be in effect during the overall time for execution of this Contract.

  - The Contractor undertakes, to ensure that the persons referred to in clause 16.1 shall adhere to the following:

- that they shall not enter into the Company's Site/Facility without entry permit;

- that they shall use the devices and equipment for personal protection at work, supplied by the Contractor – as instructed by the Company – to the extent in which the use thereof is prescribed by applicable regulations of Romania and/or general bylaws of the Company, and  adhere to the Company's procedures and instructions for occupational safety and health.

  - At the jobsite, the Contractor shall undertake measures to ensure the safety of surrounding construction and other facilities, works, equipment, devices, installations, workers, environment and property, and shall be directly liable and  compensate any damage caused due to execution of the agreed upon works by him or his subcontractors to third parties (including their property). The costs for implementation of the protection measures required will be borne by the Contractor.

  - The Contractor is liable for adequacy, security and safety of all activities at the Location/Jobsite, for all methods of the performance of works and for all the works.

  - The Contractor shall compensate third parties directly, or to the Company any damages which may be possibly payable to third parties by the Company by virtue of the damage set out in clause 16.3.

  - Any person performing activities in the course of execution of the works on behalf of the Contractor and/or on behalf of any subcontractor must be ensured, at the Contractor’s cost and expense, for any injuries or accidents at work.

  - The Company shall not be liable for any indemnity or compensation which should be paid for any injuries of the persons insured.

  - The rights and obligations in the field of occupational safety and health and environmental protection shall be in more detail regulated by the Parties in the form of a separate Annex that will make an integral part of this Contract.

- INSURANCE

  - In the course of the works, the Contractor shall provide and maintain in force the following types of insurance with a recognized insurance company or companies authorized to do business in the jurisdiction in the area of the works:

    - Employees’ occupational insurance, including occupational disease, in accordance with applicable regulations, and compulsory insurance for employer;

    - Mandatory vehicle insurance, including contractual obligations, insurance for vehicles that are owned, or otherwise in possession, and leased vehicles used by the Contractor covering the risk of bodily injury, illness or death and of loss or damage to property of any kind;

  - In the event that a certificate of insurance expires during the course of the works under this Contract, the Contractor shall within a reasonable time to submit to the Company a renewed certificate of insurance evidencing the existence of the same quality assurance requirements as provided by this Contract. Renewed certificates will be sent to the address as per clause 20.1.1(a).

  - To the extent of the release and indemnity obligations and the liabilities established according to the law assumed by Contractor under this Contract, Contractor shall cause the underwriters of all insurance provided above to waive their rights of subrogation against the Company. For the avoidance of doubt, Contractor shall be responsible for and hold harmless and indemnify the Company against any claims of subrogation.

  - To the extent applicable, Contractor shall require all of its sub-contractors to acquire and maintain the same insurance coverage as Contractor, unless such sub-contractors are covered by Contractor's insurance.

  - Each party shall give the other prompt notification of any incident which might give rise to a claim under this Contract accompanied by full details of the circumstances of such incident and shall afford each other all such assistance as may be required for the preparation and negotiation of insurance claims.

  - Obtaining the insurances required by this Contract shall not in any way limit, alter or affect the liability and obligations of the Contractor under this Agreement. Any amounts not insured or not recovered from the insurers shall be borne by the Contractor in accordance with its obligations, liabilities or responsibilities under the Contract and the applicable law.

- TERMINATION FOR CAUSE/DEFAULT

  - In the event that one party fails to fulfil the obligations in whole or in part or fails to perform in the manner and under the conditions set forth in this Contract and applicable regulations, the other Party may terminate the Contract.

  - If any of the following events occur, Contractor or Company, as applicable, shall be in default:

    - a Party becomes insolvent or receivership (for financial or other reasons),insolvency, or bankruptcy proceedings are commenced by or against a Party;

    - a Party assigns or transfers any right or interest in this Contract other than as authorized under this Contract;

    - Contractor fails to make payment for services or materials related to the Work in accordance with the terms of an applicable contract;

    - Contractor fails to complete the Work in accordance with the requirements provided in this Contract; or

    - Except for breach of warranty under Article 13, a Party breaches any provision of this Contract which directly and adversely affects the Work or the performance of either Party's obligations under this Contract.

  - The Company may, without prejudice to any other remedy available under the Contract, terminate the contract with the Contractor by providing written notice of non-compliance with contractual obligations and/or default, in case of, but not limited to, if the Contractor does not commence with the execution of seismic work in the agreed period and/or commences seismic work with any delay, or fails to provide necessary agreed equipment and personnel in accordance with the Contract and the Tender Documentation for the duration of seismic work, and/or the work is of improper quality, in not agreed quantity, does not observe the Technical Assignment and the Design provided by the Company for performing the Services.

  - If the Contract is terminated by the Company pursuant to this article, the Contractor, subject to its right to be compensated for that portion of the Work satisfactorily performed, shall pay the Company for all actual direct costs reasonably necessitated by the default or termination that would not otherwise have been incurred, including, without limitation, as applicable, any additional mobilizing or demobilizing costs incurred by other contractors and their subcontractors, and excess costs incurred in obtaining performance of the remaining Work by other contractors and their Subcontractors or by Company, plus any damages resulting from delay incurred as a result of the termination. Provided, however, Contractor's maximum liability to Company for such costs shall not exceed 20% of this Contract’s price.

  - If Contractor terminates this Contract pursuant to this article 18, Company shall pay Contractor a pro rata portion of the Contract price (based on the proportionate amount of the Work performed through the date of termination) plus actual, direct and non-recoupable costs reasonably necessitated by the termination (including, without limitation, the non-recoupable cost of specially manufactured equipment required to perform this Contract).

  - A Party which intends to terminate the Contract shall firstly send to the other Party a written notice stating the reasons for termination of the Contract and granting to it additional appropriate term of 15 (fifteen) calendar days for fulfilment of obligations. If the other Party fails to fulfil the respective obligation within such subsequently granted appropriate term, the Contract may be terminated by the notice of termination delivered to the other Party.

  - The Contract may not be terminated due to failure of fulfilment of insignificant part of any contractual obligation.

  - Notwithstanding anything to the contrary provided for by this Contract, the Company shall be solely entitled to make any decision and to take any action it deems adequate in its sole discretion in any case where it reasonably considers that there is a material risk that the petroleum agreements or any rights thereunder could be endangered or its liability under the petroleum agreements could arise unless the Company makes such decision or takes such action. For the avoidance of doubt, the actions Company may take pursuant to this paragraph include the termination of this Contract by notice sent to the Contractor in the event that any act or omission of the Contractor, even if not a breach of this Contract, directly and demonstrably gives rise to a significant risk that any petroleum agreement may be suspended or revoked, provided that the Company gives Contractor sufficient details for Contractor to identify those acts or omissions which might give rise to such significant risk.

  - In all cases of termination specified herein, and subject to the fulfilment of such prior steps that might be contemplated herein, this Contract shall be terminated automatically, without any prior formalities, except for a notice of termination transmitted by the terminating party, and without the intervention of any court of law or arbitration, as of the date when the notice is received by the other party (but without prejudice to that other party’s right to dispute that the right to terminate had arisen) or at such later date that it may be provided under this Contract or under the notice of termination in accordance with the other provisions of this Contract.

- OTHER CASES OF TERMINATION

  - The Parties may terminate the Contract by mutual consent, and their mutual obligations shall be established by Termination Agreement pursuant to clause 19.2 below.

  - In the event of termination of the Contract, the Parties shall settle mutual obligations accrued till the date of expiry of an additional term of 15 (fifteen) days as of the notice’s receive, by making an overview of the completed works and invested funds, and shall establish the amount and method for settlement of mutual obligations.

  - The Company has the right to terminate the Contract early for any reason other than the Contractor’s serious failure or negligence without having to justify a cause for such unilateral termination. In the event that such early termination by the Company occurs prior to the completion of a minimum 80% of the total program volume, the Company shall pay to the Contractor for work completed at the rates specified by this Contract and:

(a) an early Demobilization fee of Euro [·] ([·]);

(b) early termination fee of Euro [·] ([·]) per square km of the unrecorded portion of 80% of the original program.

19.4. If the Company decides to cancel the Contract before starting job on Blocks, but only in case the Contractor would have completed the Mobilization duly requested and confirmed by the Company, an early termination fee of Euro [·] ([·] euro) will be charged and, additionally, an early demobilization fee of Euro [·] ([·]);

19.5. The Company has the right to unilaterally terminate the Contract, due to delays caused in accordance with article 6.2 above. In case of such early termination, unilaterally decided by the Company, the Contractor is entitled to be paid for the works duly performed, accepted and invoiced.

- NOTIFICATION ON CHANGES

  - The Parties shall notify each other of each and any change which might be relevant to the realization of the Contract. All communications of one Party issued to another Party, related to this Contract, from the date of entering into this Contract, shall be forwarded in writing – via mail or e-mail, to the addresses below:

Company's address: Timisoara, 52 Take Ionescu Boulevard, Timis County, NIS PETROL SRL, zip code: 300124

(a)	Contact person for commercial issues: Mikhail Danilin

Tel: +4037 2269551; +407 37088140

e-mail: danilin.ma@nis.eu

(b)	Contact person for technical issues: Timur Gilyazov

Tel: +4037 2269558; +407 37088183

e-mail:  gilyazov.tr@nis.eu

(c)	Contact person for technical issues: [·]

Tel: [·]

e-mail:  [·]

For Contractor:

(a)	Contact person for commercial issues: [·]

Tel: [·]

e-mail: [·]

(b)	Contact person for technical issues: [·]

Tel: [·]

e-mail:  [·]

- CONFIDENTIALITY

  - On the date of entering into this Contract, and at the latest on the day preceding the date of engagement of any particular worker of the Contractor for the performance of obligations agreed upon this Contract, the Contractor undertakes to inform each such person about the obligation to keep business secrets of the Company confidential, pursuant to the provisions of this Contract.

  - Company shall be the sole owner of all geophysical and geological data obtained by Contractor during seismic data survey under this Contract.

  - The Contractor acknowledges that all geological, geophysical and other data regarding Romanian petroleum resources are, according to the law, the property of the Romanian state and undertakes to observe all applicable legal provisions regarding handling and use of such data, as well as the legal provisions regarding protection and handling of classified data, as and when applicable. The Contractor shall not disclose any such data and information to any person without the Company’s prior written consent and acknowledges that such disclosure may require the obtaining of the prior consent from the National Agency for Mineral Resources or from other Romanian governmental authority and undertakes to observe Company’s instructions when disclosing such data and information.

  - The data as per Clause 21.2, obtained by the Contractor in the course of fulfilling the Contract shall not be considered as the confidential data of the Contractor, but the confidential information of the Company and the Contractor in respect of such confidential information shall follow the same duties and responsibilities as with respect to the confidential data that was provided by the Company to the Contractor.

  - Concurrently with entering into this Contract, the Parties have also executed the Confidentiality Agreement number [·] which constitutes an integral part and Enclosure no. 7 to the Agreement.

  - By the Agreement referred to in clause 21.5 of this Article, the Parties shall in whole regulate all conditions, rights, obligations, consequences and responsibilities in respect of the exchange and protection of business secret and other confidential information during the realization and validity and following the termination of this Contract.

  - The Company shall have prompt and full access upon giving reasonable prior notice  to inspect all data, records and information used or produced by or for the Contractor for the performance of the services, regardless of whether such data, records and information would otherwise be considered proprietary or confidential, and shall have the right to inspect or cause to be inspected any and all facilities used in the services during regular business hours in a manner that will not materially interfere with the provision of the services.

- AMENDEMENTS AND SUPPLEMENTS TO THE CONTRACT

  - This Contract may be amended only by a written additional act, signed by authorized representatives of the Parties, namely any amendments and supplements to this Contract and any oral orders of and agreements between the Parties must be contained in the additional acts to the Contract, otherwise shall not be effective.

  - Notwithstanding the article 22.1, the Parties may agree on changing the forms of Enclosure nos. 3 and 4 by a mutually written decision, without the additional act formality.

- INVALIDITY OF THE CONTRACT CLAUSES

  - If any clause of this Contract is considered invalid according to applicable regulations, such clause will be invalid only to the extent of such invalidity, while the remaining clauses of the Contract shall remain in force.

  - As soon as practicable under the circumstances, the parties shall replace such illegal, invalid, or unenforceable term or provision with a legal, valid, and enforceable term or provision which, to the extent permissible by Romanian law, has the same or equivalent effect.

- WAIVER AND APPROVED EXTENSION OF THE TERM

  - No Party shall be deemed to have waived any clause of this Contract, unless such waiver has been made in writing and signed by authorized representative of that Party and unless thereupon has been stipulated a respective addendum to this Contract.

  - A single waiver by any Party from a claim due to breach of any clause of this Contract will not operate and may not be construed as a waiver from any other clause of this Contract, or as a waiver from any future claim of that Party due to breach of such previously waived clause.

  - In case of mutually agreed urgent situations, approved extension of the term for fulfilment of an obligation or action hereunder shall not be regarded as automatically approved extension of the term for fulfilment of any other obligation, or action, unless such approval is contained in the stipulated addendum to this Contract.

- DELIVERY OF NOTICES

  - From the date of entering into this Contract, all notices, claims and other communications hereunder shall be delivered in writing – by mail, forwarded to the addresses of the Parties, or by e-mail messages forwarded to the e-mail addresses set out in Article 20 hereof, whereupon it shall be deemed, depending on the type of delivery – that the delivery took place on a particular day – namely:

- by registered letter – in which case it shall be deemed that the delivery took place on the 3rd (the third) calendar day from the date of delivery of the registered consignment with postage prepaid at the post office, or

- by express courier service – in which case it shall be deemed that the delivery took place on the date when consignment has been handed over to the respective courier service, or

- by e-mail – in which case it shall be deemed that the delivery took place at the moment when the electronic message has appeared in the sender's folder of sent messages.

  - If either party fails to notify the other party about change of its address or e-mail address, in the event that any communication related to this Contract has been forwarded to the unchanged - specified address, or e-mail address, the delivery shall be regarded as duly made.

- RESOLUTION OF DISPUTES

  - This Contract shall be governed by and construed in accordance with the laws of Romania.

  - The parties shall make efforts to solve any possible disputes arising from or in connection with this Contract upon agreement. The party referring to the existence of the disputable issue shall notify thereof the other party without delay or at the latest within 3 (three) calendar days.

  - The Parties undertake, within 3 (three) calendar days from the date of delivery of the notices referred to in the foregoing paragraph, to start negotiations in order to reach a consensual solution, and shall end them within 5 (five) working days from the moment of the beginning of such negotiations. The solving of any disputable issues may not affect the execution of the subject matter of this Contract.

  - Without prejudice to either party’s rights under the Laws/Regulations to follow a summary judgment procedure before the courts of law in order to obtain payment of amounts of money, any and all claims, demands, causes of action, disputes, controversies and other matters in question arising out of or relating to this Agreement, including any question regarding its breach, existence, validity or termination, which the parties do not resolve amicably within a period of 90 days, shall be submitted to the International Court of Arbitration of the International Chamber of Commerce and shall be finally settled under the Rules of Arbitration of the International Chamber of Commerce.

The number of arbitrators shall be three, unless all parties to the dispute agree to a sole arbitrator within thirty (30) days after the date on which the claimant's request or demand for, or notice of, arbitration is received by the other parties to the dispute (the “Commencement Date”).

If the arbitration is to be conducted by a sole arbitrator, then the arbitrator will be jointly selected by the parties to the dispute within thirty (30) days after the Commencement Date. If the arbitration is to be conducted by three arbitrators, each party shall appoint one arbitrator within thirty (30) days of the Commencement Date, and the two arbitrators so appointed shall select the presiding arbitrator within thirty (30) days after the latter of the two arbitrators have been appointed. If a party fails to appoint its Party-appointed arbitrator or if the two party-appointed arbitrators cannot reach an agreement on the presiding arbitrator within the applicable time period then the third arbitrator shall be appointed in accordance with the ICC Rules of Arbitration. None of the arbitrators may be attorneys with the right to practice the legal profession in Romania.

The place of arbitration shall be Bucharest, Romania. The proceedings shall be in the English language.  The resulting arbitral award shall be final and binding, and judgment upon such award may be entered in any court having jurisdiction thereof.

A dispute shall be deemed to have arisen when either party notifies the other party in writing to that effect. Any monetary award issued by the arbitrator shall be payable in Euros. It is expressly agreed that the arbitral tribunal shall have no authority to award special, indirect, consequential, and exemplary or punitive damages.

- FINAL PROVISIONS

  - Company may assign all or part of its rights and obligations under this Contract without Contractor's approval to an affiliate of Company, a joint interest owner or an affiliate of a joint interest owner having clear financial capability to meet prospective obligations under this Contract or Company guarantees such obligations. Company shall not assign this Contract to any other person without Contractor's prior written consent.

  - Contractor may assign all or part of its rights and obligations under this Contract without Company's approval to an affiliate of Contractor having access to assignor's technical expertise and having clear financial capability to meet obligations under this Contract. Any increased cost to Company resulting from such assignment shall be at the expense of assignee. Contractor shall not assign this Contract to any other person without Company's prior written consent.

  - If the assignee meets the requirements of this Article 27 and assumes in the document of assignment all obligations of the assignor under this Contract, including, without limitation, liability for all prior acts and omissions of assignor, assignor’s contractors, subcontractors, agents or servants as fully as if they were the acts, defaults or omissions of assignee, then in such event, and only in such event, assignor shall be relieved from obligation for future performance hereunder other than with respect to liability arising out of, relating to or in any way connected with acts or omissions occurring prior to the effective date of the assignment.

  - No assignment of this Contract shall become effective until assignor has furnished the non-assigning parties with an executed duplicate original document of assignment.

  - Contractor or its group members shall not announce or publicly disclose any information concerning this Contract, the Work or transactions contemplated under this Contract without Company's prior written approval. However, nothing in this article shall prevent any member of Contractor group from furnishing any information to any government agency or regulatory authority or to the public, but only insofar as is required under this Contract, law of the area of operations, law of such member's country of incorporation, or the rules of any stock exchanges on which such member's shares are listed; provided that any member of Contractor group that proposes to make such a public disclosure shall, to the extent reasonably possible, provide Company with a draft of such statement in sufficient time prior to the release of such information to enable Company to review such draft and advise such member of Contractor group of any comments Company may have respecting same.

  - The Contract is entered into for a definite term. The parties may, prior to its expiry, extend the period of its validity. Notwithstanding this provision, if the parties, by application of article 24.3, approve the extension of the term for fulfilment of an obligation, they will do their best efforts to conclude, as soon as possible, the written Addendum to the Contract. Any extension of the term for fulfilment of an obligation shall not be deemed as a waiver to any right set forth under the present Contract.

  - All enclosures to this Contract make an integral part thereof.

  - The Contract has been made in English language version.

  - The parties jointly declare that the contract was read, understood, acknowledged and that contractual provisions in all, represent an expression of their true will, as they have been drafted in the English language.

  - This contract is valid as when it was signed by authorized representatives of both parties, and if it was not signed by authorized representatives on the same day, the contract is valid as of the second signature by time sequence.

  - Each of the parties is aware that, in addition to the terms of this Contract, it has rights and obligations provided by the law, and represents that upon execution of this Contract it was not under any error of law with regard to the legal provisions determining for the execution hereof.

  - Each provision of this Contract shall be construed considering that both Parties have equally participated in the drafting of the same and have had the opportunity to negotiate any and all provisions of the Contract. Consequently, the Parties acknowledge and agree that any rule of contract interpretation pursuant to which a provision is to be construed against the drafting party shall not be applicable to this Contract.

  - Nothing contained in this Contract shall in any way create any association, partnership, joint venture or relationship of principal and agent between the parties or be construed as evidencing the intention of the parties to constitute such a relationship. Neither party shall have any right, power or authority to enter into any agreement for or on the behalf of, or incur any obligation or liability of, or to otherwise bind, the other party.

  - Each party represents and warrants to the other party that it has the full capacity, power, and authority to execute and deliver this Agreement and to carry out all obligations contemplated herein, without requiring any further approval or consent.

ENCLOSURES

- Enclosure no. 1 – List of required equipment and Plan of the works;

- Enclosure no. 2 - Form for recording parameters;

- Enclosure no. 3 - Daily-weekly-monthly report forms

- Enclosure no. 4 - Record of quantitative and qualitative acceptance;

- Enclosure no. 5 - List of Members of seismic crews.

- Enclosure no. 6 – Detailed price list and the Services

- Enclosure no. 7– Annex on HSE  and fire safety

- Enclosure no. 8– Confidentiality Agreement

- Enclosure no. 9 – Joint Work Procedure

The contract was made in 2 (two) identical originals of the same legal effect, of which 1 (one) copy of each contracting party.

________________________						_____________________

[·]								          		[·]

[·]										[·]

[·]										[·]

Note: Please consider this agreement as a draft for tender purposes, containing a main structure of the contractual relationship, but subject for further amendments depending on negotiations as well

Enclosure no. 9 - Joint Work Procedure

      - Meetings and communication

- language of communication between  [•], Seismic Data Acquisition Contractor and the Provider: English mandatory, except the support documents (consents/endorsements) for exercising the legal easement right related to petroleum operations which are in Romanian language;

- meetings will be held whenever reasonably necessary and whenever the distance communication is not sufficient for resolving issues related to permitting and/or seismic acquisition;

- the party calling for a meeting ([•], Seismic Data Acquisition Contractor or the Provider) shall send to the other party the agenda for discussion, the support documents, if the case, the time and location for gathering and the estimate time for closing the meeting;

- [·] shall inform the Provider, in written format (including e-mail with read-receipt confirmation), about any permitting issue which impedes the Seismic Data Acquisition within maximum 1 (one) hour as of such event happened in order to resolve it immediately; however, for evidence, both contractors shall put in written, in their daily or weekly reports, any issues, including the details about how it was managed and/or resolved.

      - Exchange of data and information

- daily and/or whenever the case, Seismic Data Acquisition Contractor and the Provider shall inform, mutually, and also [•] about relevant activity progress and issues; such information exchange shall contain all reasonable elements for the other parties to have a complete understanding (e.g., area and percent of activity progress; location, persons involved, detailed issue and how it was managed);

- format of data to be exchanged between parties: data usually used by ArcGIS system, MS Office;

- Seismic Data Acquisition Contractor shall inform [•] and the Provider about the operational plan for each following  7 (seven) working days which shall be duly agreed by all three parties, prior execution, and further observed; in order for Permitting Contractor to accurately inform the landowners/land-users about the upcoming and completed activities in the field, the operational plan shall set forth the minimum data and information about the contemplated upcoming work (i.e., area, topographical measurements, lines of vibration and receivers) and also about the completed work (i.e., area already covered by the seismic acquisition and where from the equipment is to be picked up)

- [•] shall provide weekly to Seismic Data Acquisition Provider copy of the support documents (consents/endorsements) for exercising the legal easement right related to petroleum operations; once Seismic Data Acquisition Contractor receives such support documents, it shall duly observe the contained requirements with impact on Seismic Data Acquisition;

- the Provider shall inform Seismic Data Acquisition Contractor and [•] about the temporary suspension of Seismic Data Acquisition when requested by a Landowner (individual or legal person), a public authority or by a similar entity, due to justified reasons; Seismic Data Acquisition Contractor shall observe the temporary suspension request as exception from the defined Stand-by Rate for Permitting Issues.

      - Procedure for claiming “stand-by rate due to permitting issues”

(step 1) the party chief of Seismic Data Acquisition Contractor, supervisor of Seismic Data Acquisition and Project Manager of the Provider inform [•] Project Manager, by a written report, about the period, cause(s) for interrupting activity and location where the activity was interrupted, including supporting documents/materials such as photos, videos, minutes of meetings/discussions;

(step 2) technical and legal department, together with project manager of [•] shall analyze the report received from Seismic Data Acquisition Contractor and the Provider for proposed stand-by period;

(step 3) after analysis, [•] shall inform both contractors, i.e., Seismic Data Acquisition Contractor and the Provider, about acceptance/rejection of the raised stand-by period, applying the penalty accordingly, if the case;

      - Crews

Principle: both contractors of [•] shall involve enough persons, as they deem necessary, for performing and fulfilling in due time the relevant contracted services.

By reasonable and justified written request, specific specialist(s) might be called for a definite period, with a prior 10 (ten) days’ notice. If such request may trigger additional cost to any of the parties ([•], the Provider and Seismic Data Acquisition Contractor) it shall be duly regulated in the aforesaid 10 days’ period. Additional cost means any expense over the budgeted and contracted price for the relevant service. If the Provider is requested with specific personnel, Annex 11 hereto will apply.

[•]								[•]

By: ________________________				By:_______________________

Name: [·]							Name: [·]

Title: [·]							Title: [·]